A-menu

Project plan

Akylbek bolatkhan & Zhassulan zhangbyrbay

2021

Project Description

1. First of all, it must be said that this project can be developed and modernized in huge amount of ways. And, main point of selecting of him is – covid situation and his impact, so, we want to introduce our restaurants solution of their problem, like closing of them. Also, it would be mentioned new service of delivery, exclusive for B2B and B2C.
2. As it mentioned above, our auditory would be restaurants. Furthermore, not only restaurants with average cost of bill higher than 3000, we will also add fast-food objects. For example, every restaurant may choose only that functional, which they want. This makes our platform user-friendly for both sides, not only clients of restaurant.
3. Project feature – in his modern functionality. For b2c – qr/nfc scanning, menu in easy viewable and readable format, ordering and calling features, including payment and virtual assistant, which helps to get new experience from this attendance. Next, for b2b – fully online controlled restaurant, involving admin panel for owner, new type of delivering model and safety servicing. In addition, extended variation of monetization, due to the integrating in our site, and getting of new clients and free marketing integrations.
4. It should be mentioned, that our research shows us 0 similar projects like this. Surely, we have qr menu projects, and their amount is about of 10, but, our project will stand out of them, with his features like ordering and calling to waiters, for choosing or ordering of deashes. Also, our menu would help to decrease a level of touching of people, to hand restaurants to avoid from closing. This point is foundation of project, we want to propose fresh view of nowadays situations, moreover, to give a hand for small and medium business owners.

Project Plan

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Week | Tasks | Expected start date | Finishing date | Responsible team member |
| 23/10/2021  Week\_1 | Develop MVC pattern | 23.10.2021 | 30.10.2021 | Zhassulan |
| 23/10/2021  Week\_1 | Create Django template | 23.10.2021 | 30.10.2021 | Akylbek |
| 30/10/2021  Week\_2 | Function-based views | 30.10.2021 | 06.11.2021 | Zhassulan |
| 30/10/2021  Week\_2 | Class-based views | 30.10.2021 | 06.11.2021 | Akylbek |
| 6/11/2021  Week 3 | Relationships in models | 6.11.2021 | 13.11.2021 | Zhassulan |
| 6/11/2021  Week 3 | SQL injection | 6.11.2021 | 13.11.2021 | Akylbek |
| 13/11/2021  Week 4 | Database for clients | 13.11.2021 | 20.11.2021 | Zhassulan |
| 13/11/2021  Week 4 | Database for B2B | 13.11.2021 | 20.11.2021 | Akylbek |
| 20/11/2021  Week 5 | Integrating with 1C of restaurant | 20.11.2021 | 27.11.2021 | Akylbek |
| 20/11/2021  Week 5 | Formatting to the final stage | 20.11.2021 | 27.11.2021 | Zhassulan |
|  |  |  |  |  |
|  |  |  |  |  |